## Slide 1
P1 VA/VE Training Material

## Slide 2: Lean-VA/VE Process Overview – Enterprise Improvement Program (P1-EIP)
VSM / process mapping
ID waste, RMA, Field Issue
Component tech review
Sourcing review,
Standardization, Tooling review, Safety & ROHS
Effort /benefit analysis (Pugh matrix), Cost & revenue cube
Project Plan
Product line evaluation
Functionality / standization analysis, Complexity reduction, Internal approval
Order samples , Initial customer approval
ACE request, Plan sample order build
Final customer approval
Production trial runs
Weigh & Qualify
Refine & Select
Validate Changes
Approve
Ramp-Up
Pipeline
Bi-weekly Event
Production ramp-up
Monitor/track bowler
Quality monitoring
Lessons learned
Close project
Team recognition
Weigh & Qualify
3-4 weeks
Refine & Select
2-3 weeks
Validate Changes
6-10 weeks
Approve
3-4 weeks
Ramp-Up
8-12 weeks
Pipeline
Design & Process validation
Kick-off tooling, Profit/ revenue growth bowler
Process Excellence
Mfg Material Standardization
Component Complexity Reduction
Product Line Standardization
Convert Initial Tooling to Volume Production
Product Line re-fresh (EOL)
Quality
Commodity Standardization
Phase & Timeline
Events & Tools
Phase 0
Phase I
Phase II
Phase III
Phase IV
Phase V

## Slide 3: EIP-VA/VE Event Planning
II. Pre-Event Work
Post VA/VE Event- Phase III – Phase V
III. Event Activities-Phase 1 & II
I. Phase 0- Project Selection from Pipeline And Target Setting Process
Profitability Analysis
Cost Based Project Selection
Project Prioritization
VOC Analysis
Competitive Analysis
Function Cost Analysis
Complexity Reduction Analysis
VA/VE Idea Generation
Preliminary Proposals
Cost and Revenue Data Collection Across Plants
VOC & Customer Value Ratio Analysis
Function / Cost Analysis
Sub-System Boundary Mapping
Supplier Pre-Work Assignment
Preliminary Complexity Analysis

## Slide 5: Revenue & Cost Data Collection
NPS
DC/DC BMP
ABC
XYZ
AXY
SSN
ABC
XYZ
BMP
Etc
NPS
ABC
XYZ
BMP
etc
Product Lines

## Slide 6: Strategic Value Matrix

## Slide 7: Strategic Value Matrix
Consider conducting similar analysis by SKU within a product series. Y-axis can be revenue as 2013 GDP is growth focus and X-axis can be margin $.

## Slide 8: Template/training Needed ASAP
Cost cube analysis-let’s start with lab, OH, product material, packaging cost (incoming and FG), freight cost, MOQ (FG & component), inventory
Functionality analysis.
Component & FG complexity analysis
Component & FG Standardization
Material value analysis-does it make sense to buy 0.1 gm aluminum stamped part for $1?
Supply Mapping/Vendor consolidation
Prioritization ideas
Material planning to minimize excess