## Slide 1
Kaizen for Leaders

## Slide 2
Other Modules In This Series:
5S
Standard Work
Total Productive Maintenance (TPM)
Administrative Lean
Cell Design/ Production Preparation Process (3P)
Kaizen
Kanban
Problem Solving
Poka Yoke Quality Systems
Transaction Process Improvement (TPI)
Cause & Effect Diagram with the Additions of Cards (CEDAC)
Single Minute Exchange of Dies (SMED)
Value Stream Mapping (VSMi®)
Visual Management
Managing Daily Process Excellence
For More Information Please Contact:
Mark DeLuzio, President and CEO
+1.860.234.0915
mark.deluzio@leanhorizons.com
Strategically Creating Value Through the Elimination of Waste

## Slide 3
This document contains confidential and proprietary information owned by Lean Horizons Consulting, LLC. Any disclosure, use, copying or distribution of this information without the express written consent of Lean Horizons Consulting is strictly prohibited.

## Slide 4: Kaizen for Leaders
Objectives:
Define and discuss the importance of kaizen
Review key steps in the kaizen process
Define roles and responsibilities of the key players in kaizen
Review and discuss “leading practices” in executing kaizen
Drive successful kaizen events as leaders in your business
Sustaining
Results
Successful
Kaizen Events
Roles & Responsibilities
Kaizen Planning
Kaizen Overview
Notes: DO: Review section objectives on slide.

## Slide 5: Kaizen for Leaders
    Overview of Kaizen
Effective Planning of Kaizen Events
Roles and Responsibilities
Conducting Successful Kaizen Events
Sustaining the Results
Kaizen Overview

## Slide 6: Kaizen for Leaders
    Overview of Kaizen
Effective Planning of Kaizen Events
Roles and Responsibilities
Conducting Successful Kaizen Events
Sustaining the Results
Kaizen Overview

## Slide 7: Kaizen Definition
Kaizen Overview
改 Kai
善 Zen
Kaizen
Change
Good
Literally “good change” or “improvement”
A closer definition to the Japanese usage of kaizen is “to take it apart and put back together a better way
What is taken apart is usually a process, system, product, or service
Points Descriptions
1
2
3

## Slide 8: Lean Results from Many Kaizens
Kaizen Overview
 | 1990 | 1995 | 1999
Sales per employee ($000s) | 90 | 190 | 241
Throughput time to produce average product | 4-6 weeks | 1-2 days | 1 day
Product development time | 3 years | 3-6 months | 3 months
Suppliers | 320 | 73 | 73
Inventory turns | 3.4 | 15 | 16
Space required (index) | 100 | 50 | 40
Sales (index) | 100 | 250 | 393
EBITDA $ | 8.2 | 28.8 | 54.7
Gross Margin % | 37.8 | 47.4 | 50.8
The Wiremold Example
Source: Lean Thinking, Womack and Jones
Notes: For those of you who have read Lean Thinking you may recognize this chart. Wiremold is recognized for its lean transformation. Kaizen has been a part of this very impressive transformation. Note, the time frame to achieve the sustained performance. A lot of improvement was realized in the first few years. Wiremold continues on the lean journey.

## Slide 9: The Kaizen Process: The Plan, Do, Check, Act Cycle
Kaizen Overview
ACT
Make this the new standard
Celebrate
Do it again!
Document reality
CHECK
Verify Change
Quantify Results
PLAN
Identify Waste, normal vs. abnormal
Plan Countermeasures
Reality Check
DO
Make Change

## Slide 10: Kaizen for Leaders
    Overview of Kaizen
Effective Planning of Kaizen Events
Roles and Responsibilities
Conducting Successful Kaizen Events
Sustaining the Results
Kaizen Planning

## Slide 11: Selecting and Planning Kaizen Events
Kaizen Planning
Strategy
Deployment
Action Plan
Value
Stream
Plan
Kaizen
Newspaper
Kaizen Event Plan
Review
Prioritize
Schedule
Avoid Drive-by Kaizen!
“Don’t shoot everything that moves” (with kaizen)
Notes: Explain that randomly selected, unconnected kaizen events, while yielding improvement, are not likely to achieve the overall goals of the company in a reasonable timeframe.
“Don’t shoot everything that moves” (with kaizen)
Avoid measuring solely by the “numbers” (e.g. # of events conducted by department, # of events attended by individual)

## Slide 12: Scoping a Kaizen Event
Kaizen is small incremental change
  Don’t try to “eat the elephant” in one bite
  Strive for more small and successful events
Should be accomplished within a week
  If not, plan several events
  Improvements should be made during the event, not just planned
  Should not prevent stretch goals from being set
  Kaizen teams need to “win”
Be careful about declaring “Monuments”
  Things or areas declared as “off-limits” to the kaizen team
  Too many Monuments = paralysis and suboptimal change
  Teams need to be empowered to make (not recommend) change
Kaizen Planning

## Slide 13: Typical Kaizen Event Charter
Kaizen Planning
Reduce <clearly-defined metric> by xx% (from $xxM to $.xM) by MM/DD/YY. Tie to “Opportunity” data
Target
Team
<name> Team Leader
<name> Facilitator (Sensei)
<name> <department/function>
<name> <department/function>
<name> <department/function>
<name> <department/function>
<name> <department/function>
Scope
Scope
xxx
xxx
xxx
xxx
In
Out
yyy
yyy
yyy
yyy
Business Case /Strategic Alignment
1-3 sentences why this event is being chartered.
Link to SD Action Plan, VSM or other business goal
Opportunity
Current Data
(e.g. Run Chart)
Deliverables
List specific deliverables from the kaizen
Schedule
mm/dd/yy to mm/dd/yy

## Slide 14: The Kaizen Event Charter – Common Pitfalls
Scope is too large or vague
Problem/opportunity not well-defined – no supporting data
Target goals not set or are vague – unclear metrics
  Be precise and complete – no ambiguity
  Use existing supporting data to help articulate the goal
  Time-fence the expectation (by when?)
  Use metrics that can be supported and tracked post-event
    e.g. “Reduce the # of machining defects in cell XYZ from 50% to <5% by MM/DD/YY”
No formal review/approval of charter prior to sanctioning event
Not completed far enough in advance of event
Kaizen Planning
Notes: Scope is too large or vague
  Re-size or schedule multiple events if necessary
Problem/opportunity not well-defined – no supporting data
  Define the goal clearly in 1-2 sentences, provide supporting data
Target goals not set or are vague – unclear metrics
  Be precise and complete – no ambiguity
  Use existing supporting data to help articulate the goal
  Time-fence the expectation (by when?)
  Use metrics that can be supported and tracked post-event
    e.g. “Reduce the # of machining defects in cell XYZ from 50% to <5% by MM/DD/YY”
No formal review/approval of charter
  Review and approve each charter prior to sanctioning the event
Not completed far enough in advance of event
  Complete and approve at least two weeks prior to the start of the event

## Slide 15: Kaizen for Leaders
    Overview of Kaizen
Effective Planning of Kaizen Events
Roles and Responsibilities
Conducting Successful Kaizen Events
Sustaining the Results
Roles and Responsibilities

## Slide 16: Team Leader Roles and Responsibilities
Select team members and identify SMEs
Draft charter and get approved
Set scope and expectations
Define target metrics and timeframe
Lead discussions and activities throughout the event
“Own” the kaizen newspaper – make sure every action item is completed
Roles and Responsibilities
Team Leader

## Slide 17: Team Member Roles and Responsibilities
Actively participate in the event
Contribute knowledge and insight
Produce deliverables as required
Take responsibility for specific action items on the Kaizen newspaper
Roles and Responsibilities
Team Leader
Team Member

## Slide 18: Subject Matter Expert Roles and Responsibilities
Collaborate with Team Leader during event planning
Be available (on call) during the event to provide point expertise
Gather data and render information as needed to support the event
Review team decisions and deliverables if/when asked
Roles and Responsibilities
Team Leader
Team Member
Subject Matter Expert

## Slide 19: Facilitator/Sensei Roles and Responsibilities
Provide training
Contribute knowledge and experience
Consult and guide team in application of lean principles, methods and tools
Work closely with (coach) the Team Leader to help him/her lead a successful event
Drive and stretch the team into thinking and acting “outside the box”
Facilitate to assure results are achieved and the process is followed
Roles and Responsibilities
Team Leader
Team Member
Subject Matter Expert
Facilitator/Sensei

## Slide 20: Process Owner Roles and Responsibilities
May serve as a Team Leader or Team Member
Provide deep expertise about the process
Assist in formulating the charter
Be responsible for realizing and sustaining results within the process
Roles and Responsibilities
Team Leader
Team Member
Subject Matter Expert
Facilitator/Sensei
Process Owner

## Slide 21: Executive Sponsor Roles and Responsibilities
Sanction events
Provide funding and resources as needed
Empower the teams to effect change
Provide visible support throughout the process
Attend team leader meetings and event report outs
Roles and Responsibilities
Team Leader
Team Member
Subject Matter Expert
Facilitator/Sensei
Process Owner
Executive Sponsor

## Slide 22: Kaizen for Leaders
    Overview of Kaizen
Effective Planning of Kaizen Events
Roles and Responsibilities
Conducting Successful Kaizen Events
Sustaining the Results
Successful Kaizen Events

## Slide 23: Key Factors for Successful Kaizen
Follow a prescribed kaizen methodology
Plan events well ahead of their execution
  Approve charter at least two weeks prior
  Identify / contact team leads and participants to clarify roles
  Use an experienced facilitator/sensei (lean coordinator or consultant)
Empower teams to make change, not ask permission
Management attention and involvement
  Review event plans and charters
  Attend team leader meetings and event report-outs
  Recognize and reward team accomplishments
Follow-up and assure sustained results – track metrics formally
Successful Kaizen Events
Notes:   Be approachable and responsive if teams need help

## Slide 24: Kaizen for Leaders
    Overview of Kaizen
Effective Planning of Kaizen Events
Roles and Responsibilities
Conducting Successful Kaizen Events
Sustaining the Results
Sustaining Results

## Slide 25: Kaizen Newspaper
Sustaining Results
Used to Track Future Kaizen Progress and
Value Stream Implementation Steps
Notes: Explain how to use the kaizen newspaper
What kind of things go on it?
“Person responsible” should always be someone on the team – responsible for getting it done, themselves or through others (no passing the buck)
Team Leader has overall responsibility to see that every item on the newspaper is completed
Helpful Suggestions:
- Better to get it done during the event than to put it on the newspaper
- Avoid “planning-only” Kaizens that are 100% plans to improve but no changes actually made
Describe the tracking process

## Slide 26: Sustaining the Results
Make sure responsibilities are clearly communicated
  Team Leader – overall kaizen newspaper
  Team members – individual newspaper items
  Process owners and operators – executing resulting Standard Work
Keep the Kaizen Newspaper visible
  Physical or electronic posting – updated regularly until closed out
  Visible Metrics Board with planned / actual run charts
  Offer and provide leadership help where needed
Hold periodic reviews of recent Kaizen events and results
  Ensure that improvements become Standard Work
  Keep management attention high – communicate through action
  Recognize teams for their accomplishments
Sustaining Results

## Slide 27: Institutionalize Kaizen
“End Game” is to make kaizen and continuous improvement an integral part of day-to-day operation
Move from fewer formal, structured events to many smaller incremental change improvements
Total involvement of everyone in the workforce at all levels
Deep seeded in the company culture
A relentless and never-ending pursuit of excellence
Sustaining Results
“Events” “Way of Life”

## Slide 28: Exercise: Action Plan and Personal Plan Development
Apply learnings from Kaizen for Leaders to your Action Plan and/or Personal Plan
Objective
Instructions
Ideas to consider for your Action Plan and your Personal Plan:
Do you have a formal and well-structured kaizen process in place?
Is it being followed?
Is your event plan tied to strategic objectives?
Are events properly chartered and reviewed in advance?
Are team roles and responsibilities well understood and communicated?
Is there a post-event process in place to measure and sustain results?
Time to Complete
Deliverable
Report out on plans
Sustaining Results
Notes: NOTE: With completed matrix, instruct class on how this information would be transferred to a Bowling Chart, and how the information would be reviewed monthly – if off plan, discuss the use of countermeasures to get back on track.

## Slide 29
Other Modules In This Series:
5S
Standard Work
Total Productive Maintenance (TPM)
Administrative Lean
Cell Design/ Production Preparation Process (3P)
Kaizen
Kanban
Problem Solving
Poka Yoke Quality Systems
Transaction Process Improvement (TPI)
Cause & Effect Diagram with the Additions of Cards (CEDAC)
Single Minute Exchange of Dies (SMED)
Value Stream Mapping (VSMi®)
Visual Management
Managing Daily Process Excellence
For More Information Please Contact:
Mark DeLuzio, President and CEO
+1.860.234.0915
mark.deluzio@leanhorizons.com
Strategically Creating Value Through the Elimination of Waste